### Example of a QAPP Review Checklist

This is a checklist based on the elements in Environmental Protection Agency (EPA) Quality Assurance Project Plan (QAPP) Standard. It is intended as an example only, as each organization may develop checklists specific to their needs.

Title: 	 				Revision/Version Number:	 Operation Manager:					EPA Organization: 	 Extramural (Yes/No):					Extramural Vehicle (EV): 	 Quality Assurance (QA) Manager: 					Date Submitted for Review: 	 Reviewer:					Date of Review:

| Element | Acceptable (Yes/No/ Partially) | Page/Section | Comments |
| --- | --- | --- | --- |
| Group A: Project Management and Project/Data Quality Objective Elements A1: Title Page |  |  |  |
| The EPA Organization responsible for the QA is listed on the title page. e.g., (EPA/[NPO]/[Center]/[Division]/[Branch]) (A1: The QAPP Standard) |  |  |  |
| There is a Title that meets the following criteria: - It is descriptive of the project; - Acronyms are spelled out; and - contains the word “Quality Assurance Project Plan”. (A1: The QAPP Standard) |  |  |  |
| Version or Preparation Date of the QAPP is provided. (A1: The QAPP Standard) |  |  |  |
| Revision or Version Number is on the title page. (A1: The QAPP Standard) |  |  |  |
| The QAPP is identified as being intramurally or extramurally developed. |  |  |  |

| (A1: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| There is a period of applicability listed that is not greater than 5 years from date of approval or extends past the Period of Performance (POP) whichever is lesser. (A1: The QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: Lists the Vehicle # (Grant, Cooperative Agreement, Contract, Task Order, or IA Number) or the title and date of the Memoranda of Understanding/Agreement. (A1: The QAPP Standard) |  |  |  |
| Non-EPA Organization Only: Includes the name of the non-EPA organization: (A1: The QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: POP is provided for the agreement or contract. (A1: The QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: Citation of the regulatory requirement, if applicable. (A1: QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: Title and date of the enforcement or legal agreement, if applicable. (A1: QAPP Standard) |  |  |  |
| A2: Approval Page |  |  |  |
| There is a Signature Block for the EPA Operation Manager, Project Officer, and/or Contracting Officer Representative. (A2: The QAPP Standard) |  |  |  |
| There is a Signature Block for the EPA QA Manager (QAM). (A2: The QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: Includes the external entity’s Signature Block for their Program Lead. |  |  |  |

| (A2: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Non-EPA Organizations Only: Includes the external entity’s Signature Block for their QA personnel. (A2: The QAPP Standard) |  |  |  |
| Headers/Footers of every page other than Title |  |  |  |
| Every page has a Header or Footer that contains the revision/version number as the title page. (A3: The QAPP Standard) |  |  |  |
| Every page has a Header or Footer that contains the same Version Date as the title page. (A3: The QAPP Standard) |  |  |  |
| Every page has a Header or Footer with a page number in relation to the total number of pages (e.g., Page X of Y). (A3: The QAPP Standard) |  |  |  |
| Every page has a Header or Footer that contains the same Title of the QAPP as the title page (abbreviations are acceptable) (A3: The QAPP Standard) |  |  |  |
| A3: Table of Contents, Document Format, and Document Control |  |  |  |
| There is a Table of Contents. (A3: The QAPP Standard) |  |  |  |
| The Table of Contents lists all of the QAPP Standard Elements of the QAPP with the correct page numbers. (A3: The QAPP Standard) |  |  |  |
| The Table of Contents lists all of the Figures in the QAPP with the correct page numbers. (A3: The QAPP Standard) |  |  |  |
| The Table of Contents lists all of the Tables in the QAPP with the correct page numbers. (A3: The QAPP Standard) |  |  |  |

| The Table of Contents lists all of the Appendices in the QAPP with the correct page numbers. (A3: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| The Table of Contents lists all of the identified worksheets within the QAPP with the correct page numbers. (A3: The QAPP Standard) |  |  |  |
| Revision History Page/Table (Required for re-submission/approval of previously approved QAPPs) |  |  |  |
| There is a Revision History or Versioning Table. (Section 6: The QAPP Standard) |  |  |  |
| The Revision History lists all the approved versions of the QAPP by revision or version number. (Section 6: The QAPP Standard) |  |  |  |
| The Version Date of each QAPP listed is provided in the Revision History table. (Section 6: The QAPP Standard) |  |  |  |
| The Version Date of each QAPP listed is provided in the Revision History table. (Section 6: The QAPP Standard) |  |  |  |
| The author of the QAPP is listed in the Revision History table for each version listed. (Not an actual requirement-Best Practice) |  |  |  |
| The Revision History table (history page) describes the updates and changes made to each revision with sufficient detail. (Section 6: The QAPP Standard) |  |  |  |
| Abbreviation/Acronyms List |  |  |  |
| There is a list or table of all abbreviations and acronyms used in the document. (Not an actual requirement-Best Practice) |  |  |  |
| A4: Project Purpose, Problem Definition, and Systematic Planning |  |  |  |

| Identifies relevant QA Documentation to the project, such as related QAPPs, QMPs, etc. (A4: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Clearly explains the reason (site background or historical context) for initiating this project. (A4: The QAPP Standard) |  |  |  |
| Includes information and sources about previous work as it relates to the current project (if applicable) (A4: The QAPP Standard) |  |  |  |
| Clearly describes the purpose of the project’s EIO. (A4: The QAPP Standard) |  |  |  |
| Defines Problems to be addressed. (A4: The QAPP Standard) |  |  |  |
| Describes any research questions or hypothesis the project will address. (A4: The QAPP Standard) |  |  |  |
| States decision(s) to be made, actions to be taken, or outcomes expected from the information to be obtained. (A4: The QAPP Standard) |  |  |  |
| Identifies the type, quantity of environmental information/data needed for the intended use. (A4 The QAPP Standard) |  |  |  |
| Describe the acceptance and performance criteria for the environmental information. (A4 The QAPP Standard) |  |  |  |
| Identifies applicable regulatory programs and standards. (A4: The QAPP Standard) |  |  |  |
| Identifies applicable Conceptual site model(s) (A4: The QAPP Standard) |  |  |  |
| Provides a discussion that directly links the results of the EIO to possible actions, if applicable. |  |  |  |

| (A4: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Identifies the intended audience for this project. (Not an actual requirement-Best Practice) |  |  |  |
| Identify who would most likely use the environmental information generated from this project. (Not an actual requirement-Best Practice) |  |  |  |
| A5: Project Task Description |  |  |  |
| The description of tasks to be performed during the project is provided. (A5: The QAPP Standard) |  |  |  |
| Has a schedule of all tasks to be performed under the Project/QAPP (e.g., start and completion dates for activities such as sampling, analysis, data or file reviews, and products). (A5: The QAPP Standard) |  |  |  |
| Project Tasks are identified by schedule and include: - Collection of Environmental Information - Data Reviews - Analysis - External Peer Review (if required) - Final Product (Not an actual requirement-Best Practice) |  |  |  |
| Project Tasks are identified by schedule and include: - Collection of Environmental Information - Data Reviews - Analysis - External Peer Review (if required) - Final Product (Not an actual requirement-Best Practice) |  |  |  |
| There is a description of the responsibilities of each individual participating in the project. (A8: The QAPP Standard) |  |  |  |

| Identifies who has approval authority for the QAPP (EPA QAM) (A8: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Identifies who is the senior manager having executive leadership authority for the organization conducting the EIO. One responsibility of the senior manager is providing resources. Resources are knowledgeable personnel, funding, materials, supplies, and time. (A8: The QAPP Standard) |  |  |  |
| Identifies who is the Operations Manager for the organization conducting the EIO. (A8: The QAPP Standard) |  |  |  |
| Identifies who is the project QAM for the organization conducting the environmental operations. (A8: The QAPP Standard) |  |  |  |
| Describes the Project QAM’s oversight authority and responsibilities for planning, documenting, coordinating. and assessing effectiveness of the QAPP. (A8: The QAPP Standard) |  |  |  |
| Describes the QAM’s authority to access and discuss quality-related issues with their organization’s senior manager outside of their direct supervisory chain as necessary. (A8: The QAPP Standard) |  |  |  |
| Identifies who is responsible for maintaining and annually reviewing the QAPP. (A8: The QAPP Standard) |  |  |  |
| A9: Project Quality Assurance Manager Independence |  |  |  |
| Describes how Project QAM is independent from the EIO and the QAM independence is ensured during the project. (A9: The QAPP Standard) |  |  |  |
| A10: Project Organization Chart and Communications |  |  |  |
| There is an organizational Chart. |  |  |  |

| (A10: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| The organizational chart includes everyone’s name that has an active role identified in Section A8. (A10: The QAPP Standard) |  |  |  |
| The Project Organization Chart shows both the lines of authority to include the reporting relationships and the lines of communication both within the organization responsible for the environmental operations and between the organization responsible for the work and all organizations involved in the project. (A10: The QAPP Standard) |  |  |  |
| The organizational chart identifies everyone’s role or title in the organizational chart. (A10: The QAPP Standard) |  |  |  |
| All individuals in the organization chart are identified by their organizational info. (Example: EPA/[NPO]/[Center]/[Division]/[Branch], Contract Inc., A University) (A10: The QAPP Standard) |  |  |  |
| The Operations Manager is listed in the Organizational Chart (A10: The QAPP Standard) |  |  |  |
| The Senior Manager is listed in the organizational chart. (A10: The QAPP Standard) |  |  |  |
| The organizational chart clearly identifies the reporting relationship between the Operations Manager and Senior Manager. (A10: The QAPP Standard) |  |  |  |
| The EPA Project QAM is identified in the organizational chart. (A10: The QAPP Standard) |  |  |  |
| The organizational chart demonstrates the independence of the QAM from the EIOs. (A10: The QAPP Standard) |  |  |  |

| The organizational chart demonstrates the project QAM’s reporting relationship to the Senior Manager of the organization conducting EIO. If the senior manager does not directly supervise the QAM, the QAM must have authority to access and discuss quality-related issues with the senior manager outside of their direct supervisory chain as necessary. The latter is demonstrated by a dotted line on the organizational chart. (A10: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| The organizational chart uses dotted lines for communication between individuals and solid lines for lines of authority. (A10: The QAPP Standard) |  |  |  |
| Communications procedures and timing of communication are outlined in the QAPP, including roles and responsibilities associated with communication. (A10: The QAPP Standard) |  |  |  |
| Describes procedures for elevating discrepancies and QAPP non-conformance; process for improvements and seeking concurrence and approvals between EPA personnel and/or contractors responsible for conducting EIO. (A10: The QAPP Standard) |  |  |  |
| Non-EPA Organizations Only: Describes the communication procedures to EPA to include elevating discrepancies and QAPP non-conformances. (A10: The QAPP Standard) |  |  |  |
| Identifies and describes any specialized education, training, knowledge or certifications needed by personnel in order to successfully complete the project or task. (A11: The QAPP Standard) |  |  |  |
| Discusses how this training will be provided, and the necessary skills are assured. |  |  |  |

| (A11: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Describes the procedure that will document the training records and skill evaluation. (A11: The QAPP Standard) |  |  |  |
| Indicates personnel responsible for documenting personnel training. (A11: The QAPP Standard) |  |  |  |
| Identifies the individual is responsible for ensuring personnel conducting EIO are qualified, trained and experienced. (A11: The QAPP Standard) |  |  |  |
| A12: Documents and Records |  |  |  |
| Lists all project documents, records, and electronic files that currently exist and will be produced. (A12: The QAPP Standard) |  |  |  |
| References all applicable requirements for the final disposition, storage location and length of retention. (Or identifies the record schedule for all project records and documents; i.e.,1035a for Category A 1035b for Category B). (A12: The QAPP Standard) |  |  |  |
| Identifies the system in place by the organization conducting EIO for the control of all documents including preparation, review, approval, issuance, revision, and archiving documents. (A12: The QAPP Standard) |  |  |  |
| Identifies who is responsible for managing each of the records or documents. (A12: The QAPP Standard) |  |  |  |
| Includes the file location (file path for electronic records) for all project documents, records and electronic records that exist or will be produced for this project. (Not an actual requirement-Best Practice) |  |  |  |

| Identifies the format of the record (csv, docx, jpeg, html, PDF, xlsx, shp, txt, etc...). (Not an actual requirement-Best Practice) |  |  |  |
| --- | --- | --- | --- |
| Identify which records contain Confidential Business Information (CBI) or Personally Identifiable Information (PII) or proprietary information or intellectual property. (Not an actual requirement-Best Practice) |  |  |  |
| Identify who has access to the listed project documents, records and electronic records. (Not an actual requirement-Best Practice) |  |  |  |
| For Field Activities only: Includes all Document Control and Records Management requirements identified in the EPA QA Field Activities Procedure (QAFAP). (A12: The QAPP Standard) |  |  |  |
| Group B: Implementing Environmental Information Operations |  |  |  |
| Any Section B Element that is not applicable to the project type/discipline states that the specific element “Does Not Apply” and provides in detail why it does not apply or reference the project specific requirements provided by the EPA sponsoring organization. (Group B: The QAPP Standard) |  |  |  |
| Describes all guidance, tools, and templates used to develop the QAPP. (Group B: The QAPP Standard) |  |  |  |
| For Field Activities conducted by EPA only: Field EIO activities, include all of the requirements identified in the EPA QAFAP. (Group B: The QAPP Standard) |  |  |  |
| B1: Identification of Project Environmental Information Operations |  |  |  |

| Describes in detail how the EIO will be conducted for the project. (B1: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Describes in detail how the project purpose (from A4) will be satisfied based on the described EIO. (B1: The QAPP Standard) |  |  |  |
| Describes in detail how the DQOs and performance and acceptance Criteria (from A6) will be satisfied based on the described EIO. (B1: The QAPP Standard) |  |  |  |
| B2: Methods for Environmental Information Acquisition |  |  |  |
| Identifies and describes the methods and procedures for how environmental information/data will be acquired throughout the project including any implementation requirements. (Acquisition of environmental information is defined as collection, production, evaluation, use, design, construction, operation or application of environmental technology). (B2: The QAPP Standard) |  |  |  |
| Any methods are identified by the following: - Number/identifier, - Version/revision date, - method option selected or to be u (if are options in the method cited), and - Regulatory citation (if applicable). (B2: The QAPP Standard) |  |  |  |
| Identifies and describes any Standard Operating Procedures (SOPs) used for the acquisition of environmental information including the: - Version/revision date of the SOP, - Responsible Party for maintaining and updating the SOP (SOP Contact/Author/Mentor), |  |  |  |

| - Any planned SOP updates/modifications for the course of the project, - Exact procedures to be used if there is more than one option of procedure within the SOP, and - The equipment to be used if there is more than one option for equipment to be used within the SOP. (B2: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Describe how the identified SOP(s) will be available to the personnel conducting the EIO. (B2: The QAPP Standard) |  |  |  |
| For Field Activities only: Describe or reference detailed descriptions of procedures for all field activities including but not limited to information derived from: - tools, - instruments, - observational results, - investigations, and - sample collection. (B2: The QAPP Standard) |  |  |  |
| For Field Activities only: Describe or reference maximum holding times for sample extraction and/or analysis, selection and preparation of sample containers, sample volumes, preservation methods, and sample handling and custody. (B2: The QAPP Standard) |  |  |  |
| For Laboratory using analytical methods only: Identifies the analytical methods by number/identifier, version/revision date and regulatory citation (if applicable) (B2: The QAPP Standard) |  |  |  |

| For Laboratory Activities only: Describe or reference SOPs that address procedures to be conducted when a non-compliance or failure in the analytical system occurs, who is responsible for corrective action, and how to determine and document the effectiveness of the corrective action. (B2: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| For Laboratory Activities only: Specifies laboratory data package turnaround time needed, if important to the project schedule (B2: The QAPP Standard) |  |  |  |
| For Laboratory Activities only: For non-standard method applications, such as for unusual sample matrices and situations, appropriate method performance study information is described to confirm the performance of the method for the matrix. If previous performance studies are not available, the QAPP shall describe how performance studies will be developed during the project and included as part of the project results. (B2: The QAPP Standard) |  |  |  |
| For Existing Data only: Describes the existing environmental information (data) to be obtained/collected. (B2: The QAPP Standard) |  |  |  |
| For Existing Data only: Describes how the existing environmental information is to be collected. (B2: The QAPP Standard) |  |  |  |
| For Existing Data only: Describes the intended use of the existing environmental information is to be collected. (B2: The QAPP Standard) |  |  |  |

| For Existing Data only: Describes the criteria for acceptance and evaluation of the existing environmental information for suitability for the current project. If the information is to be combined with new environmental information, describes the criteria to ensure compatibility. (B2: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| For Environmental Technology only: Identifies whether the technology is primarily for pollution prevention, contamination containment, storage, or remediation. (B2: The QAPP Standard) |  |  |  |
| For Environmental Technology only: Describes the physical parameters or processes collected using environmental technologies as well as the specific systems, devices, and their components applicable to both hardware and methods or techniques that measure and/or remove pollutants or contaminants and/or prevent them from entering the environment. (B2: The QAPP Standard) |  |  |  |
| B3: Integrity of Environmental Information |  |  |  |
| Describes or cites the procedures for ensuring the integrity of EIO. (B3: The QAPP Standard) |  |  |  |
| For Field Activities only: Describe or cites procedures and requirements for sample handling and custody to include but not limited to: - field logs, - packaging, - transport and/or shipment from the site, and - storage at the laboratory. (B3: The QAPP Standard) |  |  |  |
| For Field Activities only: Contain examples of the following: |  |  |  |

| - sample labels, and - chain of custody forms/sample custody logs. (B3: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| For Laboratory only: Identifies each laboratory to be used as well as a back-up laboratory (if identified as required in systematic planning, contract statements of work, or workplans). (B3: The QAPP Standard) |  |  |  |
| For Laboratory only: Describes the processes for ensuring the laboratory maintains current accreditation and/or certification for applicable analytes and matrices. (B3: The QAPP Standard) |  |  |  |
| B4: Quality Control |  |  |  |
| Identifies and describes the Quality Control (QC) activities needed for each EIO activity to meet project DQOs and performance/acceptance criteria. (B4: The QAPP Standard) |  |  |  |
| Describes or cites the frequency of each type of QC activity, corrective actions, and how the effectiveness of the corrective action shall be determined and documented. (B4: The QAPP Standard) |  |  |  |
| Describes or references the procedures to be used to calculate applicable statistics (e.g., precision and bias). (B4: The QAPP Standard) |  |  |  |
| For Field Activities and Laboratory only: Describe how the following QC activities will be used: - blanks, - duplicates, - matrix spikes, |  |  |  |

| - laboratory control samples, and - surrogates. (B4: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| For Existing Data Only: Describe how the following QC practices will be applied: - the use of systematic review, - independent secondary review of studies in the open literature, and - QC of constructed databases or spreadsheets. (B4: The QAPP Standard) |  |  |  |
| For Modeling Use Only: Describe how the following QC practices will be applied: - model calibration, and - model validation (sensitivity analyses). (B4: The QAPP Standard) |  |  |  |
| B5: Instrument/Equipment Calibration, Testing, Inspection, and Maintenance |  |  |  |
| Identifies instruments/equipment, to include, but not limited to for use during the project: - tools, - gauges, and - pumps (B5: The QAPP Standard) |  |  |  |
| Describes all procedures and documentation activities that will be performed to ensure that the instruments and/or equipment are available and in working order when needed. (B5: The QAPP Standard) |  |  |  |
| Describes or reference how calibration will be conducted, documented, and be traceable to the instrument. (B5: The QAPP Standard) |  |  |  |

| Describes or references procedures and documentation activities on how instruments and equipment will be tested, inspected, and maintained. (B5: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Describes the availability of critical spare parts, identified in the operating guidance and/or design specifications of the instruments/equipment. (B5: The QAPP Standard) |  |  |  |
| B6: Inspection/Acceptance of Supplies and Services |  |  |  |
| Describes or reference the procedures for how supplies are inspected and accepted. Supplies may include but are not limited to: - spare parts for instruments/equipment, - standard materials and solutions, - sample bottles, - calibration gases, - reagents, hoses, - deionized water, - potable water, and - electronic data storage media. (B6: The QAPP Standard) |  |  |  |
| Describes or reference the procedures for services are inspected and accepted. Services provided by vendors to include, but not limited to contractors, subcontractors, and sub-grantees may include: - document development and - performing EIO. (B6: The QAPP Standard) |  |  |  |
| Identifies the individual(s) responsible for inspection and acceptance of services and supplies. |  |  |  |

| (B6: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Specifies the elements of the Standard for which the vendor is responsible and how their adherence to the QAPP requirements will be verified. (B6: The QAPP Standard) |  |  |  |
| Describes how acceptance of supplies will be documented either on the items themselves or in documented environmental information traceable to the items. (B6: The QAPP Standard) |  |  |  |
| B7: Environmental Information Management |  |  |  |
| Describes the environmental information management process for the project, tracing the path of the environmental information from its generation to its final use or storage. (B7: The QAPP Standard) |  |  |  |
| Describes or references standard record-keeping procedures. (B7: The QAPP Standard) |  |  |  |
| Describes how working documents and files will be generated, maintained, and stored (including file/folder naming conventions) (B7: The QAPP Standard) |  |  |  |
| Identifies and describe environmental information/data handling and procedures to process, compile, and analyze the environmental information/data. (Includes generated data as well as existing data) (B7: The QAPP Standard) |  |  |  |
| Describes the control mechanism for detecting and correcting errors and for preventing loss of data during data entry (to forms, spreadsheets, reports and/or databases), data reduction, data reporting, and data storage (including back-up frequency). (B7: The QAPP Standard) |  |  |  |
| References the appendices that include the examples of any forms or checklists to be used (as applicable). |  |  |  |

| (B7: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Documents the hardware, software (including collaboration tools), and performance requirements for managing data generation and incorporating existing data into the project. (B7: The QAPP Standard) |  |  |  |
| Describes or references the procedures to demonstrate acceptability of the hardware/software configuration required for assuring that applicable information resource management requirements are satisfied. (B7: The QAPP Standard) |  |  |  |
| Describes if data contains CBI or PII and addresses special agreements, special access certifications and storage requirements that apply. (Not an actual requirement-Best Practice) |  |  |  |
| Describes data security measures for protecting scientific data including any extra security measures that are deemed necessary to protect intellectual property, any legal issues, and any level of protection for CUI. (Not an actual requirement-Best Practice) |  |  |  |
| Group C: Assessment, Response Actions and Oversight |  |  |  |
| C1: Assessments and Response Actions |  |  |  |
| C1.1 Assessments |  |  |  |
| Lists the number, frequency, and type of assessment activities that should be conducted, with the approximate dates if known, the following are examples of assessment activities as defined by the QAPP Standard: - audits, - performance evaluations, - management reviews, - peer reviews, - inspections, |  |  |  |

| - surveillances, - readiness reviews (competency assessment, pre-award assessment of proposal, technical assessment), - peer consultations, and/or - product reviews (data inspection, software testing, pre-dissemination reviews or reviews of contractor deliverables), (C1: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Identifies individual(s) responsible for conducting assessments. (C1: The QAPP Standard) |  |  |  |
| Individuals identified as Assessors are free of conflicts of interest and are not involved in the EIOs being assessed. (C1: The QAPP Standard) |  |  |  |
| Describes how assessment findings, non-conformance and corrective actions will be documented for assessments. (C1: The QAPP Standard) |  |  |  |
| C1.2: Response Actions |  |  |  |
| Describes how response actions associated with assessment findings, non-conformances, and corrective actions will be developed, documented and tracked to ensure completion. (C1: The QAPP Standard) |  |  |  |
| Identifies the individual(s) responsible for response actions and how the response actions will be reported. (C1: The QAPP Standard) |  |  |  |
| C2: Oversight and Reports to Management |  |  |  |
| Describes oversight activities that ensure that response actions and reporting mechanisms are in place to capture the project status and any QA Issues that arise during implementation and through assessments. (C2: The QAPP Standard) |  |  |  |
| Identifies individual(s) responsible for oversight activities. |  |  |  |

| (C2: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Identifies all reports to management (Audit Report is an example of a report to management) including the following information: - description of content of the management reports, - who is responsible for transmitting the report; - how the report will be transmitted, and - who is the recipient for the report. Note: Distribution shall include the Project Operations Manager, the Project QAM of the organization conducting the work. Non-EPA organizations must include their EPA Project Officer/Contracting Officer Representative and/or EPA Operation Manager. It is the EPA Operation Manager’s responsibility to determine if the report relates to QA and if they must notify the EPA QAM. (C2: The QAPP Standard) |  |  |  |
| Group D: Environmental Information Review and Usability Determination |  |  |  |
| D1: Environmental Information Review |  |  |  |
| Describes or cites the procedures for the environmental information/data verification and information/data validation activities. (D1: The QAPP Standard) |  |  |  |
| If applicable, describes or cite the data quality assessment activities that will occur after the EIO phase of the project is completed. (Data Quality Assessment is the scientific and statistical evaluation of data to determine if the data obtained from EIO are of the right type, quality, and quantity to support their intended use.) (D1: The QAPP Standard) |  |  |  |

| Identifies who will conduct information/data verification and information/data validation activities, and how the activities will be documented and communicated. (D1: The QAPP Standard) |  |  |  |
| --- | --- | --- | --- |
| Describes or references how performance criteria and/or acceptance criteria, and DQOs identified in A6 will be incorporated in the environmental information/data review process. (D1: The QAPP Standard) |  |  |  |
| D2: Useability Determination |  |  |  |
| Describes or references the process that will be used to determine whether the environmental information is useable. (D2: The QAPP Standard) |  |  |  |
| Describes how the determination for useability will be documented and all individuals responsible for the documentation. (D2: The QAPP Standard) |  |  |  |
| Describes how any known or anticipated limitations on the use of the environmental information will be communicated and to whom. (D2: The QAPP Standard) |  |  |  |